PROJECT VIF

The Real-Time Student Food Bridge

MANAGEMENT DOCUMENT

Consolidated

Risk Register

All Project Vif Risks in One Place —
Adoption, Delivery, Technical, Security and Sustainability

EPITECH — Capstone / Innovative Project

Lead Engineer: Rao Muhammad Mueez

Paris, France

# Table of Contents

# 1. Purpose

Risks for Project Vif are identified across several documents — the milestones, the Threat Model, the Test Plan. This document consolidates them into a single master register so the team and the jury can see the whole risk picture at once, with consistent rating and clear ownership.

# 2. How Risks Are Rated

Each risk is rated on two scales — Likelihood (how probable) and Impact (how damaging) — each Low, Medium or High. The combination gives a priority that decides how much attention the risk receives.

| Priority | Meaning | Action |
| --- | --- | --- |
| High | High impact and at least medium likelihood. | Actively managed; mitigation tracked every sprint. |
| Medium | Moderate impact or likelihood. | Monitored; mitigation planned and reviewed. |
| Low | Limited impact and unlikely. | Noted; accepted unless conditions change. |

Each risk also has an owner — the person responsible for watching it and acting on the mitigation — and a category.

# 3. Risk Categories

- Adoption — risks that bakers or students do not join or stay (from Milestone 1).

- Delivery — risks to building the product on time and to quality (from Milestone 2).

- Technical — risks in the technology and architecture.

- Security & Privacy — risks of attack or data mishandling (from the Threat Model).

- Legal & Compliance — risks around tax, food safety and data law.

- Sustainability — risks to the project lasting beyond the pilot (from Milestone 3).

# 4. Master Risk Register

## 4.1 Adoption Risks

| ID | Risk | L / I | Priority | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R-1 | Too few bakeries join — no supply. | M / H | High | Focus one dense pilot zone; recruit pioneers personally; lead with the tax figure. | Lead |
| R-2 | Students perceive stigma and avoid the app. | M / H | High | Consistent anti-waste framing; modern design; verified access as a quality signal. | Comms |
| R-3 | Empty-app effect — users join, nothing nearby. | M / M | Medium | Synchronise baker and student recruitment per zone; supply-led growth. | Lead |
| R-4 | Partner association hesitates to commit. | M / H | High | Involve them as co-designers early; show compliance framework up front. | Lead |

## 4.2 Delivery Risks

| ID | Risk | L / I | Priority | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R-5 | Scope creep — too many features attempted. | H / H | High | Strict MoSCoW; enforce the Won’t-Have list; new ideas go to the backlog. | Lead |
| R-6 | Backend / frontend integration drift. | M / H | High | Shared API contract agreed early; weekly integration check. | Member B |
| R-7 | Team-member unavailability (exams, illness). | M / M | Medium | Cross-document each module; no single point of knowledge; Sprint 3 buffer. | Lead |
| R-8 | Cerfa document not accepted by accountants. | M / H | High | Validate the generated document early with a real accountant. | Member A/B |

## 4.3 Technical Risks

| ID | Risk | L / I | Priority | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R-9 | OCR accuracy too low on varied student cards. | M / H | High | Early OCR stress testing; manual fallback; narrow card set for the pilot. | Member A |
| R-10 | Real-time notifications unreliable or slow. | M / M | Medium | Test WebSockets/FCM under load; monitor delivery times. | Member D |
| R-11 | Geospatial queries slow at scale. | L / M | Low | Use PostGIS spatial indexing and ST_DWithin from the start. | Member B |

## 4.4 Security & Privacy Risks

| ID | Risk | L / I | Priority | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R-12 | QR replay attack — a code reused for multiple claims. | M / H | High | Short-lived dynamic codes; one-time validation; see Threat Model. | Member A |
| R-13 | Student ID images or PII leaked. | L / H | High | Immediate image disposal after OCR; store only minimal data. | Member A |
| R-14 | Presentation attack — fake or screen-displayed IDs. | M / M | Medium | Presentation Attack Detection; name cross-checking. | Member A |
| R-15 | Endpoint abuse / denial of service. | M / M | Medium | Rate limiting on sensitive endpoints; platform header checks. | Member B |

## 4.5 Legal & Compliance Risks

| ID | Risk | L / I | Priority | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R-16 | Food-safety incident damages trust. | L / H | High | Strict item-category rules; clear Terms of Use; traceability. | Lead |
| R-17 | GDPR / CNIL non-compliance. | L / H | High | Privacy by design; data minimisation; user-rights features. | Member A |
| R-18 | Change in tax or food-donation law. | L / M | Low | Monitor the legal framework; keep the association convention current. | Lead |

## 4.6 Sustainability Risks

| ID | Risk | L / I | Priority | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R-19 | Founder dependency — project dies when the team leaves. | M / H | High | Documented processes; institutional partnerships; self-service onboarding. | Lead |
| R-20 | No sustainable revenue — costs exceed funding. | M / H | High | Diversified revenue mix; aim for recurring break-even. | Lead |
| R-21 | Demand outgrows supply during scaling. | M / H | High | Strict supply-led growth; never open a zone before bakery coverage. | Lead |

# 5. Risk Summary

The register holds 21 risks. Their distribution shows where attention must concentrate:

| Priority | Count | Notes |
| --- | --- | --- |
| High | 13 | Actively managed every sprint; the core of risk reviews. |
| Medium | 6 | Monitored; mitigations planned. |
| Low | 2 | Accepted unless conditions change. |

The three risks to watch most closely Across all categories, three risks are existential for Vif: too few bakeries (R-1), a food-safety incident (R-16), and founder dependency (R-19). The first threatens the launch, the second threatens trust, and the third threatens survival. They deserve the most consistent attention.

# 6. Risk Review Process

- The register is reviewed at every sprint review.

- Each owner reports the status of their risks and whether likelihood or impact has changed.

- New risks are added as they are identified; closed risks are marked but kept for the record.

- Any risk that rises to High priority is escalated to the whole team.

# 7. Summary

This consolidated register replaces scattered risk lists with one master view: 21 risks across six categories, each rated, mitigated and owned. It gives the team a single tool for managing uncertainty and gives the jury clear evidence that the project’s risks were anticipated rather than discovered.