Project "Vif" – Capstone Documentation	1

1. Project Overview & Identity	1

2. The "Killer Feature": Automated Tax Recovery	1

Legal Framework (France)	1

The Automated Flow	2

3. Workload & Team Split	2

4. Feature Priority List (MoSCoW)	2

Must-Have (MVP)	3

Should-Have (Condition for Validation)	3

5. Precise Technical Roadmap	3

Sprint 1 (Weeks 1-4): Foundation	3

Sprint 2 (Weeks 5-8): Core Logic	3

Sprint 3 (Weeks 9-12): The Tax Module & Polish	3

# Project "Vif" – Capstone Documentation

## 1. Project Overview & Identity

- Name: Vif (The Real-Time Student Food Bridge)

- Objective: To reduce student food insecurity in France by redistributing bakery surplus through a zero-cost, real-time platform.

- Tech Stack: * Frontend: React Native (Mobile App)

  - Backend: FastAPI (Python)

  - Database: PostgreSQL (PostGIS for location)

  - Real-time: WebSockets & Firebase Cloud Messaging (FCM)

## 2. The "Killer Feature": Automated Tax Recovery

As requested by the jury, this section details the legal and technical "do-ability" of the tax deduction system.

### Legal Framework (France)

- Article 238 bis (CGI): Small businesses can deduct 60% of the cost price (prix de revient) of donated goods from their corporate tax.

- The "Vif" Solution: To satisfy government requirements, Vif acts as a digital intermediary for a partner "Organisme d'Intérêt Général" (Student Association).

### The Automated Flow

- Valuation: The baker sets a "Cost Price" for their standard items (e.g., Baguette = €0.20) in the app settings.

- Validation: Every time a student scans a QR code at the shop, the system creates a "Proof of Donation" record.

- Aggregation: FastAPI aggregates these records monthly.

- Generation: The app generates a PDF based on the Cerfa n° 11580*05 format.

  - Required Fields: SIRET number, Bakery Address, Association details, Total monthly valuation, and the "Don en nature" (In-kind donation) checkbox.

- Submission: The shopkeeper downloads the monthly PDF and sends it to their accountant for tax filing.

## 3. Workload & Team Split

This split ensures that the React Native app and FastAPI backend remain synchronized.

| Feature Group | Description | Primary Owner | Tech Components |
| --- | --- | --- | --- |
| Auth & Security | Student (OCR ID scan) & Shopkeeper login. | Member A | FastAPI Security, OAuth2, Firebase |
| Core API & DB | Database schema, "Pulse" logic, API endpoints. | Member B | FastAPI, PostgreSQL, SQLAlchemy |
| Mobile Core | Main App UI, QR Scanner, Navigation. | Member C | React Native, Expo, Vision-Camera |
| Real-time & Geofence | Map integration and Push notifications. | Member D | React Native Maps, WebSockets |
| Tax & Reporting | Monthly PDF generator and Shop Dashboard. | Member A/B | ReportLab (Python), React Native Web |

## 4. Feature Priority List (MoSCoW)

### Must-Have (MVP)

- Student Verification: AI/OCR scan of student ID cards to unlock the "Priority Window."

- The Pulse: One-button "Flash-Gift" posting for bakers.

- Karma Engine: 20-minute countdown logic using FastAPI Background Tasks.

- Secure QR Handshake: To prevent fraud and confirm pickup.

### Should-Have (Condition for Validation)

- Automated Cerfa PDF: Monthly tax reporting for bakers.

- Hybrid Pricing: Toggle between "Donation" and "Wholesale Cost-Price."

- Interactive Map: Using Mapbox to show pulses within 1km.

## 5. Precise Technical Roadmap

### Sprint 1 (Weeks 1-4): Foundation

- Backend: Setup FastAPI, PostgreSQL, and basic User models.

- Frontend: Setup React Native project, Auth screens, and API connectivity.

- Tax Logic: Define the data structure for "Cost Price" logging.

### Sprint 2 (Weeks 5-8): Core Logic

- Karma Engine: Develop the async logic to track claim timers and apply penalties.

- Notifications: Integrate Firebase to send alerts when a baker hits "Flash-Gift."

- ID Verification: Implement the OCR scanning for student validation.

### Sprint 3 (Weeks 9-12): The Tax Module & Polish

- PDF Engine: Develop the Python service to map donation data onto Cerfa templates.

- Map UI: Implement the "Pulsing" map interface in React Native.

- QR System: Finalize the secure scan-to-claim flow.

created by: Rao Mueez